## Slide 1: Back Against WallStreet

## Slide 2: Current Scope
Login Page is complete
Sign Up Page is complete
The user is allowed to switch from the login page to the sign up page.
Database Functionality using CSV Files
Access to Yahoo Finance API

## Slide 3: Current Schedule
Accomplishments:
Login feature front and back end
Sign up Feature Front and back end
Home page front and back end
User data table and file
Connection between Login and Sign Up
Connection to Yahoo Finance API
Not Achieved:
Two Tests
Connection between front and back end of home page
Advanced input validation on login and sign up

## Slide 4: Sprint 2 Plans
Continue to build out home page feature
  Complete 3.2.2.3.1 REQ-1 list of stocks
  Prototype 3.2.2.3.2 REQ-2 test check boxes
Build Stock Recommendation feature
  Complete 3.2.5.3.1 REQ-1 Basic Stock Recommendation
Build Stock addition Feature
  Complete 3.2.5.3.2 REQ-2 Augmented Stock Recommendation